## Slide 1: ‘How to make friends and influence people….’
…….or how Leeds Beckett migrated Symphony to SaaS
Debbie Morris & Mike Ford, Digital Library Services Team, July 2019

## Slide 2: Leeds Beckett Library
2 Campus Libraries
130 staff
300,000 items
795,000 transactions
90% via self-service
Open 24/7/365
1.3 million visits

## Slide 3: Where we were - Summer 2018
Symphony hosted in-house since 2000
Server managed by IT Department
Upgrade planning logistics (SirsiDynix, IT, Library)
Overnight server back-ups – an hour or more
Affected = self-service, laptop loans & Library Catalogue (not 24/7/365!)

## Slide 4: Our Business Case
Strategic alignment – student experience, sustainable resources
24/7/365 access
Easier upgrades / less downtime
Reduction in staff time (IT & Library)
Less reliance on older technologies
Easier access for testing and development

## Slide 5: SaaS Benefits
UK based, enterprise-class hosting
OS support from SirsiDynix
SirsiDynix proactive monitoring
New SirsiDynix-owned hardware with capacity planning
Additional support from UK based SirsiDynix Cloud Solutions team
Round-the-clock emergency cover
Secure systems with access over the internet via VPN and HTTPS
No more capital expenditure needed for platform migrations and hardware
Command line and direct read-only Oracle access to the production server with included “dedicated virtual environment”.

## Slide 6: Library still controls …
Policies, gateways, etc
Circulation and collection management
Cataloguing and technical services
Reports
Command line access available for Symphony customers
Scheduling of Symphony, Web Services & Enterprise upgrades

## Slide 7: Considerations
Governance procedures & timings
Budgetary procedures & timings
IT Dept involvement / availability / reaction
SirsiDynix availability
Downtime agreements & University Calendar
Publicity

## Slide 8: Project plan - SirsiDynix
VPN call with Library & IT colleagues
VPN set-up & testing
Server preparation
Production migration
Testing
Issues resolution
Go-live
Post-migration set-up

## Slide 9: Project Plan – Leeds Beckett

## Slide 10: Key considerations
IT Colleagues – input, time & relationship
JANET network means each end of the tunnel should be configured to match, currently ours are asymmetrical
VPN Tunnel ‘dual-routing’ setup (services going in & out in different ways) meant the longer-term resilience of the VPN tunnel required additional in-house work
More testing – including a migration in dev if possible
& earlier access to Dev server
Communication / Project Management
Suggestion to use Basecamp as central communication point (email not best method).
Web Services on a different server after migration
Communication of new Port numbers

## Slide 11: Since the migration…
Feedback sessions with IT colleagues & SirsiDynix
Maintained regular contact regarding VPN issues
IT have configured our site firewalls as 'HA' pairs. This will offer transparent failover resilience, and the Sirsi VPN tunnel will become resilient without any configuration changes necessary at the remote end

## Slide 12
d.morris@leedsbeckett.ac.uk
m.ford@leedsbeckett.ac.uk